PROGRAM VISION DOCUMENT

PS-03 | Reusable AutoML Classification Framework with Explainability

# 1. Executive Summary

## 1.1  Problem

Financial services organizations face a persistent and structurally significant challenge: the absence of a standardized, reusable framework for building machine learning classification models at scale. Data science teams across lines of business — including Credit Risk, Fraud Detection, Customer Segmentation, and Anti-Money Laundering — operate in fragmented silos, independently developing bespoke ML pipelines. This fragmentation results in duplicated effort, inconsistent model governance, extended time-to-production timelines, and limited capacity for regulatory explainability. The lack of shared infrastructure compounds model risk elevates the probability of rework and introduces inconsistency in how decisions derived from machine learning models are justified to regulators and internal stakeholders.

## 1.2 Proposed Solution

This program proposes the design, development, and enterprise-wide deployment of a Reusable AutoML Classification Framework with Integrated Explainability. The framework will function as a centralized, configurable ML platform that automates the end-to-end model development lifecycle — from data ingestion and feature engineering through model training, evaluation, explanation generation, and deployment. Built upon industry-standard tools including AutoML orchestration engines, SHAP (SHapley Additive explanations), MLflow, and REST API deployment layers, the framework will establish a common operational model for classification tasks across all business domains.

## 1.3 Business Impact

| Impact Dimension | Current State | Target State |
| --- | --- | --- |
| Time to Production | 12–16 weeks per model | 3–4 weeks (reusable pipeline) |
| Explainability Coverage | Ad hoc, inconsistent | 100% of models, standardized SHAP output |
| Model Governance | Fragmented, team-dependent | Unified registry, audit trail, lineage tracking |
| Regulatory Readiness | Manual documentation, high effort | Auto-generated model cards, compliance artifacts |
| Developer Productivity | Low (80% pipeline rebuild per project) | High (20% configuration, 80% value delivery) |
| Reuse Rate | Near zero across teams | >70% component reuse across domains |

# 2. Vision Statement

The Vision is  “To build a reusable, explainable, and production-ready AutoML Classification Framework that empowers every data science team within the organization to develop, deploy, and govern machine learning models with speed, consistency, and full regulatory transparency — transforming machine learning from a bespoke, team-level activity into a scalable, institutional capability.”

This vision is anchored in four foundational commitments:

- Reusability: Every component — from data connectors to model evaluation harnesses — is designed to be shared, extended, and redeployed across business domains without modification to core infrastructure.

- Explainability: Every model produced by the framework will be accompanied by feature-level explanations accessible to technical, business, and regulatory audiences, built on globally accepted standards such as SHAP and LIME.

- Governance: Model lifecycle management, versioning, lineage tracking, and audit trails are first-class citizens of the framework, not afterthoughts. Compliance is engineered, not bolted on.

- Production Readiness: The framework operationalizes models through standardized deployment pipelines, real-time REST APIs, and monitoring hooks — ensuring that every model transitions from development to production through a controlled, repeatable process.

# 3. Problem Definition & Solution Overview

## 3.1 Problem Statement

The organization's current approach to machine learning model development is characterized by structural inefficiency and systemic fragmentation. The following conditions define the problem landscape:

- Data science teams across business units independently build classification pipelines for materially similar use cases — binary classification for fraud, probability-of-default models in credit, churn classifiers in retail banking — with no shared infrastructure, tooling, or standards.

- Model development cycles are prolonged due to repeated construction of data preprocessing, feature engineering, hyperparameter tuning, and evaluation components from the ground up for each project.

- Explainability, when present, is implemented inconsistently and often retrofitted post-training, producing outputs that are difficult to validate, compare across models, or present to regulators.

- There is no centralized model registry, version control, or lineage tracking system in production. Models deployed across business units exist in operational isolation, increasing model risk, and complicating governance.

- Regulatory inquiries regarding model decisions — particularly under SR 11-7 Model Risk Management guidelines and emerging EU AI Act obligations — require disproportionate manual effort to respond to, as audit trails and decision rationale are not systematically captured.

## 3.2 Why This Problem Exists

The root causes of the above conditions are structural, organizational, and technical in nature:

- Organizational Silos: ML teams are embedded within individual business units with limited cross-functional visibility or incentive to standardize tooling. Each team optimizes locally, producing localized excellence but institutional fragmentation.

- Absence of Platform Thinking: Historically, ML model development has been treated as a project-level deliverable rather than a platform-level capability. Investment in shared infrastructure has been limited.

- Tooling Heterogeneity: Teams use divergent technology stacks — different AutoML libraries, experiment tracking tools, and deployment frameworks — making cross-team collaboration and knowledge transfer difficult.

- Explainability as an Afterthought: Explainability has not been integrated into the model development workflow as a systematic requirement. It is instead applied selectively, inconsistently, and under time pressure, typically in response to regulatory inquiry rather than by design.

- Governance Gap: The absence of formal MLOps infrastructure means that model monitoring, drift detection, retraining triggers, and performance audits occur irregularly and without standardized protocols.

## 3.3 Proposed Solution

The proposed solution is a configurable, modular AutoML Classification Framework that serves as the organization's shared ML infrastructure layer for classification workloads. The framework abstracts the complexity of model development into reusable, composable components while enforcing governance and explainability standards at each stage of the pipeline.

The solution architecture is organized into five functional layers:

- Data Layer: Standardized connectors to enterprise data sources (data warehouses, feature stores, data lakes), with automated profiling, schema validation, and lineage recording.

- Processing Layer: Configurable pipelines for feature engineering, missing value imputation, categorical encoding, feature selection, and class imbalance handling — composable and extensible without modifying core framework logic.

- Model Layer: Automated model search and selection via AutoML and hyperparameter optimization — with reproducible experiment tracking via MLflow.

- Explainability Layer: Embedded SHAP value computation at training time, global and local explanation generation, feature importance ranking, and human-readable model cards — generated automatically for every model artifact.

- Deployment Layer: Containerized model packaging (Docker/Kubernetes), REST API generation, canary deployment support, real-time performance monitoring, and automated alerting data drift and model degradation.

## 3.4 High-Level Architecture Direction

The framework is designed on the principles of separation of concerns, configurability over customization, and governance by default. Each layer is independently deployable and testable, connected via well-defined interfaces. The deployment model supports both cloud-native and on-premise environments, ensuring compatibility with the organization's hybrid infrastructure strategy.

# 4. Inputs → Outputs Framework

The following framework defines the structural transformation the program delivers — mapping current-state inputs through the framework's capabilities to measurable future-state outputs.

## 4.1  Inputs

### Current State Conditions

- Fragmented ML pipelines across Credit Risk, Fraud, Customer Analytics, and AML teams

- Absence of shared feature engineering libraries or standardized preprocessing logic

- Inconsistent model versioning practices; models tracked via spreadsheet or informal documentation

- No production-grade explainability tooling integrated into the development workflow

- Manual, effort-intensive model governance processes with limited auditability

### Internal Data Sources

- Core banking transactional systems (e.g., Temenos, FIS) — structured event and balance data

- Customer relationship management platforms — demographic, behavioral, and product interaction data

- Enterprise Data Warehouse / Data Lake (e.g., Snowflake, Azure Data Lake) — aggregated and historicized features

- Fraud and AML alert systems — labeled outcome data for supervised classification tasks

- Credit bureau and third-party enrichment feeds — external risk indicators

### Objectives

- Reduce average model development cycle from 12–16 weeks to 3–4 weeks through pipeline reuse

- Achieve 100% explainability coverage across all production classification models

- Establish a centralized model registry with full version history and performance lineage

- Enable self-service model development for business-embedded data scientists

- Satisfy regulatory model risk management requirements (SR 11-7, EU AI Act, GDPR Article 22) by design

### Business Behavior Patterns

- Classification use cases recur across domains with structural similarity: binary outcome prediction (default/no default, fraud/no fraud, churn/no churn)

- Business stakeholders require model outputs in natural language form, not probability scores or technical metrics alone

- Regulatory and risk teams review models at defined intervals; ad hoc explainability requests are frequent

- Product teams require model APIs that integrate with customer-facing decision engines with low latency

### Insights Required

- Which features most strongly predict each classification outcome, and in what direction?

- How do model performance metrics (AUC, F1, precision-recall) compare across candidate algorithms?

- Where does model confidence degrade — for which customer segments or data distributions?

- What is the business impact (expected loss, revenue at risk) of false positives versus false negatives for each use case?

### Data Requirements

- Minimum labeled dataset of 10,000 observations per classification task for supervised model training

- Feature completeness rate >85% (allowance for imputation of structured missingness)

- Class imbalance ratio documented; resampling strategy (SMOTE, class-weight adjustment) configured per use case

- Data lineage and provenance metadata available for all input features used in production models

## 4.2  Outputs

### Improved State

- Standardized, modular ML pipeline deployable across all classification workloads within 72 hours of configuration

- Every model produced with embedded SHAP explanations, global feature importance, and individual prediction rationale

- Unified model registry (MLflow) with version control, performance tracking, and automated model card generation

- REST API endpoints per deployed model, with containerized deployment and Kubernetes orchestration

- Automated regulatory documentation packages generated at model promotion time

### MVP Definition (Summary)

- Single end-to-end pipeline for binary classification on a designated pilot use case (e.g., Credit Default)

- Automated preprocessing, AutoML model search, SHAP explanation generation, and MLflow tracking

- REST API deployment with basic monitoring and alerting

- Model card and compliance artifact generation for pilot model

### Measurable Outcomes

| Outcome | Metric | Target |
| --- | --- | --- |
| Development Speed | Time from data receipt to model deployment | ≤4 weeks |
| Explainability | % models with SHAP output at deployment | 100% |
| Reuse Rate | % pipeline components reused across projects | >70% |
| Governance | % models with registered version and audit trail | 100% |
| Regulatory Readiness | Hours to produce compliance documentation per model | <4 hours (automated) |
| Model Performance | Minimum AUC on pilot use case | ≥0.82 |

# 5. Transformation Journey: Current State to Future State

## 5.1 Current State: Fragmented and Project-Driven ML

##### Objectives:

- Deliver individual machine learning models to satisfy immediate business needs

- Optimize locally within teams rather than globally across the organization

##### Observed Behaviors:

- Each data science team builds bespoke classification pipelines from scratch

- Feature engineering, preprocessing, and evaluation logic vary widely across projects

- Explainability is implemented reactively and inconsistently

- Governance artifacts are assembled manually under regulatory pressure

- Deployment depends heavily on bespoke engineering handoffs

##### Insights Generated:

- Significant duplication of effort exists across teams

- Model delivery timelines are unpredictable and difficult to govern

- Regulatory confidence is low due to inconsistent documentation and traceability

- Machine learning behaves as a cost center, not a strategic capability

## 5.2 Interim State 1: Basic State (Foundational Standardization)

##### Objectives:

- Establish a shared foundation for ML development across teams

- Reduce variability in how models are built and evaluated

- Introduce baseline governance and explainability expectations

##### Observed Behaviors:

- Teams adopt standardized preprocessing and evaluation libraries

- MLflow is used as a minimum standard for experiment tracking and model registration

- SHAP explanations are generated for most models, though not yet fully automated

- Model documentation templates are consistently completed

- Reusable components begin to replace custom scripts

##### Insights Generated:

- Development velocity improves modestly but predictably

- Leadership gains visibility into model inventory and performance

- Teams begin thinking in terms of shared capabilities rather than isolated project

## 5.3 Interim State 2: Ideal State (Integrated, Explainable, and Governed ML)

##### Objectives:

- Institutionalize reusable, explainable ML delivery

- Embed governance and compliance directly into the ML lifecycle

- Enable safe self-service for business-embedded data scientists

##### Observed Behaviors:

- New classification problems are onboarded through configuration, not code

- AutoML pipelines handle preprocessing, model selection, tuning, and evaluation end-to-end

- Explainability artifacts (SHAP, model cards) are generated automatically on every run

- All production models are registered, versioned, and auditable

- Deployment follows standardized CI/CD pipelines and API contracts

##### Insights Generated:

- ML delivery becomes faster, more predictable, and easier to scale

- Compliance and risk teams engage proactively rather than reactively

- Business stakeholders consume model outputs with higher trust and understanding

- Machine learning shifts from expert-dependent delivery to platform-enabled capability

## 5.4 Interim State 3: Advanced State (Enterprise-Scale Intelligence)

##### Objectives:

- Treat machine learning as a first-class, regulated enterprise asset

- Enable federated innovation with centralized governance

- Support advanced AI use cases beyond traditional classification

##### Observed Behaviors:

- 100% of classification models are built and deployed through the AutoML framework

- Models are proactively monitored for drift, bias, and performance degradation

- Retraining and validation are automated and policy-driven

- Explainability is delivered in real time to business and customer-facing systems

- Framework capabilities extend to multi-class, ranking, and causal models

##### Insights Generated:

- Leadership has real-time visibility into the organization’s ML risk posture

- Regulatory inquiries are answered within hours using auto-generated evidence

- The organization innovates faster than peers while operating under stricter controls

- Machine learning becomes a durable competitive advantage, not an operational risk

# 6.Strategic Pillars

The AutoML Classification Framework is organized around four strategic pillars, each of which addresses a distinct organizational capability gap and collectively defines the program’s value proposition.

## 6.1 Pillar 1: Speed & Reusability

The first pillar addresses the organization’s most immediate operational burden: the repeated, costly reconstruction of classification pipelines across teams. By designing every framework component as a reusable module, the program eliminates duplicated effort and dramatically compresses model development timelines.

- Configurable pipeline templates for binary and multi-class classification eliminate from-scratch development for recurring problem patterns

- Shared feature engineering library covers the organization’s most common transformation patterns — temporal aggregation, ratio features, lag features, text vectorization — reducing feature development time by an estimated 60%

- Automated hyperparameter optimization removes the most time-intensive phase of traditional model development, replacing manual tuning with systematic Bayesian search

- Component versioning ensures that improvements to shared modules propagate to all teams using those modules, creating a compounding efficiency dividend as the framework matures

## 6.2  Pillar 2: Explainability

The second pillar addresses the growing regulatory and business demand for interpretable, auditable AI decisions. The framework treats explainability not as a feature to be added after model development, but as a structural requirement embedded in the model production process.

- SHAP (SHapley Additive exPlanations) integrated at model training time, computing global and local feature attributions as part of the standard evaluation workflow

- LIME (Local Interpretable Model-agnostic Explanations) available as an alternative interpretation method for use cases where SHAP computational cost is prohibitive

- Explanation output standardized across three audience formats: technical (SHAP waterfall charts, force plots), business (natural language summaries), and regulatory (formal attribution tables for compliance packages)

- Counterfactual explanation generation supported for adverse action use cases — enabling customer-facing explanations of declined decisions in compliance with GDPR Article 22 and FCRA requirements

## 6.3  Pillar 3: Governance

The third pillar establishes the institutional controls required to manage machine learning models as regulated assets. Governance is built into the framework’s operational model, not assigned as a post-deployment responsibility.

- Centralized model registry (MLflow) captures all model artifacts, training configurations, evaluation metrics, and deployment history with full auditability

- Model risk tiering applied at registration time, with automated risk score computed based on model type, use case impact, and regulatory exposure

- Data lineage tracking records the provenance of every feature used in a model, enabling reproducibility and regulatory traceability

- Change management workflow enforced: model updates require documented justification, validation evidence, and approver sign-off before promotion to production

- Automated model cards generated at each model version, capturing training data summary, performance metrics, fairness indicators, and intended use

## 6.4  Pillar 4: Production Readiness

The fourth pillar ensures that models developed within the framework are deployable to production environments through standardized, reliable, and observable pipelines.

- Containerized model packaging (Docker) with defined resource specifications (CPU, memory, GPU where applicable) ensures environment consistency across development, staging, and production

- Kubernetes-based deployment with horizontal scaling, health checks, and rolling update support

- REST API endpoints auto-generated for every deployed model, with OpenAPI specification and authentication integration

- Real-time performance monitoring: prediction latency, throughput, and anomaly rates tracked; automated alerts triggered on threshold breach

- Data drift detection using population stability index (PSI) and feature distribution monitoring; retraining pipelines triggered automatically when drift scores exceed configured thresholds

# 7. Program Roadmap

| Phase | Objectives | Key Deliverables |
| --- | --- | --- |
| Phase 1: Foundation | Establish shared infrastructure; deliver MVP on Credit Default use case | Pipeline codebase, MLflow registry, SHAP integration, REST API, model card generation, pilot deployment |
| Phase 2: Expansion | Onboard Fraud and AML use cases; introduce multi-team self-service capability; enhance monitoring | Self-service configuration interface, Fraud pipeline, AML pipeline, drift monitoring, automated retraining |
| Phase 3: Governance & Scale | Embed full governance model; launch regulatory reporting module; scale to 5+ business units | Regulatory reporting module, model risk scoring, fairness toolkit, federated deployment model |
| Phase 4: Advanced Capabilities | Extend to multi-class, ranking, and causal inference; integrate with enterprise data platform | Multi-class support, executive ML performance dashboard |

# 8. Outputs vs. Outcomes

A critical distinction in program governance is the difference between outputs (what the program produces) and outcomes (the value those outputs deliver to the organization). The table below maps each program output to its corresponding business outcome and benefit realization horizon.

| Output (What We Build) | Outcome (Value Delivered) |
| --- | --- |
| Reusable AutoML pipeline framework | 60–80% reduction in model development effort across all teams |
| SHAP explainability engine | Regulatory inquiries responded to in <4 hours; adverse action letters generated automatically |
| MLflow model registry | Full audit trail for 100% of production models; zero unknown-lineage models in production |
| Automated model cards | Model Risk Management review cycle reduced from 4 weeks to 5 business days |
| REST API deployment standard | Product teams integrate ML models into decisioning systems in <1 week vs. 6+ weeks |
| Drift monitoring & alerting | Model degradation detected weeks earlier; business impact of stale models reduced by estimated 40% |
| Regulatory reporting module | SR 11-7 compliance documentation generated on demand; regulatory exam readiness materially improved |
| Self-service configuration interface | Business-embedded data scientists independently deploy models without platform team dependency |

# 9. Conclusion

The Reusable AutoML Classification Framework with Explainability represents a foundational investment in the organization’s machine learning capability. It addresses not only the immediate operational inefficiencies of fragmented model development, but the deeper strategic challenge of scaling machine learning as an institutional capability in a regulated, high-stakes environment.

The program is defined by its commitment to four non-negotiable principles: speed through reusability, trust through explainability, accountability through governance, and value through production readiness. These principles are not aspirational — they are engineered into every layer of the framework’s technical architecture.